# Hybrid Migration Assessment (OMM & DSM)

Hybrid Use of Online Migration Management (OMM) and Data Synchronisation Management (DSM)

Large-Scale Database Migration Program (2000 Databases)

# 1. Executive Summary

This document provides a comprehensive enterprise-level assessment of Huawei ManageOne Online Migration Management (OMM) and Data Synchronisation Management (DSM) for large-scale database migration in the ABSA environment. It evaluates lifecycle structure, limitations, implementation processes, orchestration requirements, automation maturity, uptime considerations, and governance responsibilities. A hybrid strategy is proposed: OMM for supported database engines and DSM for PostgreSQL.

# 2. Architectural Differences

OMM is a migration-centric service with structured lifecycle workflows, while DSM is replication-centric and designed for continuous synchronization.

OMM provides built-in cutover structure, migration state tracking, and lifecycle management.

DSM provides replication mechanics but requires external orchestration for migration governance.

# 3. Lifecycle Models

## 3.1 OMM Lifecycle

Assessment and Compatibility Validation

Migration Task Configuration

Full Data Load

Incremental Synchronisation (CDC)

Structured Cutover Workflow

Validation and Task Closure

## 3.2 DSM Lifecycle

Inventory and Capacity Planning

Infrastructure Preparation

Initial Full Synchronisation

Continuous Synchronisation Phase

Custom Cutover Orchestration

Stabilisation Period

Replication Decommissioning

# 4. Manual Orchestration Requirements in DSM

Database inventory classification and migration wave planning

Replication task provisioning and lifecycle tracking

Custom monitoring dashboards and alert thresholds

Cutover scheduling and business approval workflow

Write-freeze coordination and endpoint switching

Rollback strategy design and execution

Security and compliance enforcement controls

# 5. Structured Governance in OMM

Built-in migration lifecycle checkpoints

Pre-migration validation workflows

Embedded cutover sequencing

Centralised status dashboards

Defined task completion states

# 6. Automation and Architectural Maturity Requirements

DSM requires advanced automation including API-based task provisioning, replication lag polling, automated cutover scripting, and rollback orchestration.

OMM requires moderate automation due to structured migration workflows.

High architectural maturity is required for DSM including PostgreSQL replication expertise, observability engineering, and capacity modelling.

# 7. Uptime and Downtime Considerations

During full and incremental synchronisation, both OMM and DSM support near 100% application uptime.

Cutover downtime is typically seconds to minutes when replication lag is controlled.

DSM may introduce longer governance timelines due to custom orchestration requirements.

# 8. Banking Sector Security & Compliance Requirements

TLS-encrypted replication channels

Least-privilege replication roles

Central credential vault integration

Full audit logging and traceability

Encryption key lifecycle validation

Network segmentation and IDS/IPS monitoring

Segregation of duties enforcement

# 9. Hybrid Migration Strategy

Use OMM for non-PostgreSQL databases to leverage structured migration workflows.

Use DSM for PostgreSQL databases with enhanced automation, monitoring, and governance controls.

Migrate databases in controlled waves (100–200 per batch), beginning with lower critical workloads.

Over-provision infrastructure temporarily during migration to minimise replication lag and cutover duration.

# 10. Brief Migration Action-Plan

Establish migration steering committee and governance controls

Conduct security and threat modelling assessment

Pilot DSM migration on non-critical PostgreSQL database

Validate rollback and audit compliance

Execute controlled migration waves with strict cutover governance

Monitor performance and validate data integrity post-migration

Decommission replication tasks after formal approval.

Data Replication Service (DRS)

Huawei Cloud Stack Data Synchronization Approach

| Document Type | RDS Assessment |
| --- | --- |

| Platform | Huawei Cloud Stack |
| --- | --- |

| Service | DRS Data Synchronization |
| --- | --- |

# 1. Purpose and Scope

This assessment covers the approach taken for database migration using Huawei Cloud's Data Replication Service (DRS) within the Cloud Stack environment. It addresses three specific areas:

- The steps required to set up and execute a DRS migration on Huawei Cloud Stack

- Why Data Synchronization was selected as the migration approach and what that means operationally

- What Data Synchronization does, how it works, and how it compares to the DRS Online Migration tool

This document is intended for the Head of Database and Integration and the wider database team involved in planning and executing migration.

# 2. DRS Setup Steps on Huawei Cloud Stack

The table below outlines the end-to-end steps for configuring and running a DRS Data Synchronization task on Huawei Cloud Stack. The steps run in sequence for pre-migration checks must be completed before the DRS task is created, and the full load must be completed before incremental sync begins.

|  | Step | Description | Owner |
| --- | --- | --- | --- |
| 1 | Pre-Migration Assessment | Identify source and target database types and versions. Confirm network connectivity between source and target environments (VPC peering, VPN, or Direct Connect). Validate that Change Data Capture (CDC) is supported and enabled on the source database. | Team |
| 2 | Create DRS Replication Instance | In the Huawei Cloud console, navigate to Data Replication Service. Select the appropriate region, Availability Zone, and instance specification. Choose the task type: Data Synchronization. | Cloud Admin |
| 3 | Configure Source and Target Connections | Provide the source database endpoint, port, database name, and credentials. Repeat the target. Run the DRS pre-check to validate connectivity, account privileges, and schema compatibility between source and target. | DBA / Admin |
| 4 | Define Synchronization Scope | Select the databases, schemas, and tables to be replicated. Configure the conflict resolution policy — overwrite or ignore — to define how DRS handles duplicate records on the target. | DBA |
| 5 | Execute Full Load | DRS takes a consistent point-in-time snapshot of all selected data from the source and bulk-transfers it to the target. The source database remains fully operational and continues serving application traffic throughout this phase. | Automated |
| 6 | Incremental Sync (CDC) | DRS transitions into real-time incremental synchronization. Every committed change on the source insert, update, delete is captured from the transaction log and replayed on the target with near zero lag. | Automated |
| 7 | Monitor and validate | Track replication lag, throughput, and any errors from the DRS monitoring console. Cross-validate data between source and target on critical tables to confirm consistency ahead of cutover. | DBA / Team |
| 8 | Cutover | Once replication lag is at or near zero and data integrity is confirmed, pause application writes to the source. Allow the final changes to drain to the target. Update application connection strings to point to the target. Stop the DRS task. | Team |

## 2.1 Pre-Check Requirements

Before the DRS task is initiated, the following must be confirmed and signed off by the database team:

- Network connectivity is validated between the source and target environments

- The source database has Change Data Capture (CDC) or transaction log access enabled

- The DRS service account has the necessary read and replication privileges on the source

- The target database is reachable from the DRS replication instance

- Firewall and security group rules permit DRS traffic on the required ports

- Schema compatibility between source and target has been verified via the DRS pre-check tool

# 3. Why We Have Gone with Data Synchronization

## 3.1 The Decision

DRS offers two approaches for moving data: Online Migration and Data Synchronization. Both can migrate to a live database, but they differ significantly in how they operate and what control they give to the team. Data Synchronization was selected for this migration based on the following requirements:

- The source database must remain fully live and available to applications for the entire duration of the migration. There is no acceptable maintenance window for a hard cutover.

- The team needs time to run the source and target environments in parallel, validate the target against real workloads, and only commit to cutover when confident.

- Rollback must remain a viable option up to the point of final cutover. With the source staying live, reverting is straightforward if an issue is found in post-cutover.

- The timing of cutover must be controlled by the team, not forced by the migration tool.

## 3.2 Comparison of Approaches

The table below summarizes the key differences between the two DRS approaches and the basis for the decision:

| Criteria | Online Migration | Data Synchronization |
| --- | --- | --- |
| Primary Purpose | One-time lift-and-shift | Continuous replication / controlled migration |
| Source DB Active? | No, retired after cutover | Yes, remains fully live throughout |
| Cutover Model | Hard cutover, fixed window | Flexible, team-controlled timing |
| Rollback Option | Complex to revert | Simple, source stays live as fallback |
| Downtime Risk | Higher | Near-zero |
| Parallel Running | Not supported | Both environments run simultaneously |
| Data Consistency | Point-in-time at cutover | Continuously maintained via CDC |
| Best For | Greenfield / non-critical workloads | Live production databases |

Data Synchronization was chosen because it removes the risk of a forced, fixed-window cutover against a live production database. The team retains control throughout, the source stays live as a fallback, and the migration can proceed at a pace that matches the team's readiness rather than a tool schedule.

# 4. What Data Synchronization Does and How It Works

## 4.1 Overview

Data Synchronization in DRS replicates data from source to target in two phases: a full baseline load followed by continuous real-time incremental sync. Once both phases are running, the target database stays current with every change made on the source until the team decides to cut over.

## 4.2 Phase 1 Full Load

When the DRS task starts, it takes a consistent point-in-time snapshot of all selected databases, schemas, and tables from the source. This snapshot is transferred in bulk to the target, establishing the baseline dataset. The source database continues to serve application traffic normally throughout this phase, there is no interruption to live operations.

DRS records the exact position in the source transaction log at the point where the snapshot began. This ensures that any changes made to the source while the full load is running are not lost, they will be picked up and applied in the next phase.

## 4.3 Phase 2 Incremental Sync (Change Data Capture)

Once the full load is complete, DRS moves automatically into incremental synchronization mode. From this point, it reads the source database transaction log in real time and replays every committed change in every insert, update, and delete onto the target database. This process is known as Change Data Capture (CDC).

The data flow works as follows:

- DRS connects to the source database transaction log stream

- Every committed transaction is read, decoded, and parsed by the DRS replication engine

- Any configured data mappings or transformations are applied

- The change is written to the target database in the correct sequence, preserving transactional consistency

- Replication lag the time between a change being committed on the source and applied to the target is continuously measured and displayed in the DRS console

Under normal conditions, replication lag is measured in seconds or less. Lag is the key metric the team monitors during the parallel running period. When lag is consistently at or near zero, the target is ready for cutover.

## 4.4 Cutover

When the team is ready, the cutover sequence is straightforward:

- Application writes to the source are paused

- Remaining replication lag drains to zero

- Data integrity is verified between source and target

- Application connection strings are updated to point to the target

- The DRS synchronization task is stopped

- The source database is decommissioned or retained as a warm standby

# 5. How Data Synchronization Compares to Online Migration

A common question is how Data Synchronization differs from the DRS Online Migration tool, and whether one produces a better result than the other. The answer is that at the engine level, they are technically identical. Both use the same two-phase process: a full snapshot of the source followed by real-time CDC-based incremental replication. The data that arrives at the target is the same regardless of which task type is used.

The difference is entirely operational:

- Online Migration is a preset workflow built around a single migration event. It is designed with the expectation that the source will retire immediately after the cutover. The task is complete and closes.

- Data Synchronization is designed to run continuously and indefinitely. It is built for scenarios where the team needs the source to stay live, where parallel running is required, or where cutover needs to happen on the team's terms rather than within a fixed window.

In this migration, Data Synchronization is being used as the migration vehicle precisely because it gives the team the same capability as Online Migration full data transfer followed by real-time replication while keeping the source live and maintaining full control over when cutover happens. The technical outcome is identical. The operational experience is significantly lower at risk.

Choosing Data Synchronization over Online Migration is not a technical decision. It is a risk management decision made in the best interest of the production environment.

DRS Supported & Unsupported Versions MySQL, PostgreSQL & MongoDB (Source: Huawei Cloud DRS Documentation Updated December 2025)

MySQL Supported source versions: 5.5, 5.6, 5.7, and 8.0 (self-managed or other cloud). Not supported: MySQL 5.1 and below, MySQL 8.1 and above, and downgrade synchronisation (e.g. 8.0 source to 5.7 target is not permitted).

PostgreSQL Supported source versions: 9.4, 9.5, 9.6, 10, 11, 12, 13, and 14. Not supported: PostgreSQL 9.3 and below (no logical decoding capability, CDC is not possible), PostgreSQL 15 and above (not yet confirmed in DRS version tables), and downgrade to an older target version is not permitted.

MongoDB Supported source versions: 3.2, 3.4, 3.6, 4.0, 4.2, 4.4, and 5.0 (self-managed or other cloud). Not supported: MongoDB 2.x and below, MongoDB 6.0 and above, and GeminiDB Mongo as a source. Note if the source is a DDS 3.2 cluster, only a full load is supported. Incremental (CDC) sync is not available for this configuration.

Rule that applies to all three engines: The target database version must always be the same as or later than the source. Migrating to an older version is not supported under any circumstance in DRS.

# 6. Conclusion

DRS Data Synchronization on Huawei Cloud Stack is the right approach for this migration. It covers all three requirements: it provides a clear, structured set of steps to execute the migration; it keeps the source live and gives the team full control over cutover timing; and it delivers the same technical outcome as the DRS Online Migration tool without the operational risk of a hard, forced cutover.

The pre-check of items in Section 2.1 should be completed and confirmed before the DRS task is initiated. Replication lag should be monitored throughout the incremental sync phase, and the team should agree on a cutover readiness threshold typically lag at zero for a sustained period before proceeding to cutover.

Once cutover is complete and the target is confirmed stable, the DRS task should be stopped and the source database retired or placed in standby in line with the agreed plan.